February 5, 2017

Alsafwa Overall Progress

| **Task** | **%** | **Status** |
| --- | --- | --- |
| Project Planning and Wireframe | 90% | On Progress |
| Mockup | 30 | On Progress |
| Mobile | Frontend | 0 | Not Started |
| Mobile | API | 0 | Not Started |
| Mobile | Backend | 0 | Not Started |
| Web | Admin Backend | 0 | Not Started |
| Web | Admin Frontend | 0 | Not Started |
| System Integration Testing | 0 | Not Started |
| User Acceptance Testing | 0 | Not Started |

\*C = Completed, O = On Progress, N = Not Started

| **ROLE** | **PAGE** | **STATUS** | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **MOCKUP** | **SLICE** | **MIGRATION** | **BASE** | **API** | **WEB** |
| Anonymous | Homepage | C | C | C | C | C | C |
| Privacy policy | C | C | C | C | C | C |
| terms of use | C | C | C | C | C | C |
| contact us | C | C | C | C | C | C |
| about us | C | C | C | C | C | C |
| Sign up page (start free trial) | C | C | C | C | C | O |
| Email verification (email template) | C | C | C | C | C | O |
| Login | C | C | C | C | C | O |
| Reset password | C | C | C | C | C | O |
| FAQ | C | C | C | C | C | O |
| Parent | edit profile management | C | C | C | C | C | N |
| Account management | C | C | C | C | C | N |
| change primary email | C | C | C | C | C | N |
| change password | C | C | C | C | C | N |
| Thank you page | C | C | C | C | C | N |
| Thank you page (email template) | C | C | C | C | C | N |
| add child | C | C | C | C | C | N |
| Welcome page (email template) | C | C | C | C | C | N |
| Add case interface (for each children). | C | C | C | C | C | N |
| Plan of care review and online payment interfaces. | C | C | C | C | N | N |
| progress (upload progress video) and all recent feedback | C | C | C | C | N | N |
| messaging detail (parent with phisiotherapist) | C | C | C | C | C | N |
| assigned meditation plan from phisiotherapist interface | C | C | C | C | C | N |
| Membership view and renewal interfaces. | C | C | C | C | N | N |
| medication videos list with price and description (parent can buy) | C | C | C | C | N | N |
| Contact administrator interface. | C | C | C | C | C | N |
| Medication process interfaces (watch video, click-to-confirm KPI of each video, medication plan UI) | C | C | C | C | N | N |
| Payment history page. | C | C | C | C | N | N |
| Therapist | assigned case interface | C | C | C | C | C | N |
| Create plan of care interfaces (referred from child case) | C | C | C | C | C | N |
| reply parent progress interface | C | C | C | C | C | N |
| all message from parent interface | C | C | C | C | C | N |
| profile management interface | C | C | C | C | C | N |
| dashboard | C | C | C | C | C | N |